Sprint Plan

# Sprint 3

Total Story Points: 21 Total Hours: 32

## Current Velocity: Undefined

## Story ID: Media Type

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create a function could select the media | 1 |  |
| T02 | Write test case | 1 |  |
| T03 | Write code to create the new folder for users | 2 |  |
| T04 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 3 Total Hours: | 5 |  |

## Story ID: Photo Albums

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T05 | Create a function could select the photo | 1 |  |
| T06 | Write test case | 1 |  |
| T07 | Write code to create the new Albums for users | 2 |  |
| T08 | Write code to rename Albums for users | 2 |  |
| T09 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 5 Total Hours: | 7 |  |

## Story ID: Tabs for video music etc

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T10 | Create a function could select the tab | 1 |  |
| T11 | Write test case | 1 |  |
| T12 | Write the code for if user select one kind of tab, only media type of the selected should be shown | 3 |  |
| T13 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Story ID: Forget password function

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T14 | Create a page for forget password function page | 1 |  |
| T15 | Write test case | 1 |  |
| T16 | Write code to send changing password email. Users will get this email in their email boxes which they created the account on registration time. | 4 |  |
| T17 | Write code to store user new password details on the database. | 2 |  |
| T18 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 8 Total Hours: | 9 |  |

## Story ID: Drag and drop

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T19 | Create a function could drag and drop files | 1 |  |
| T20 | Write test case | 1 |  |
| T21 | Create the code to drag the files into the browser from the computer. | 3 |  |
| T22 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 3 Total Hours: | 6 |  |