Sprint Plan

# Sprint 4

Total Story Points: 23 Total Hours: 40

## Current Velocity: Undefined

## Story ID: Additional support for different media types

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create a page for additional support | 1 |  |
| T02 | Write test case | 1 |  |
| T03 | Write code to distinguish the media types | 4 |  |
| T04 | Write code to find the media player to support | 4 |  |
| T05 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 0 Total Hours: | 11 |  |

## Story ID: IP logging

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T06 | Create a page to notes the logged IPS by navigating to the ‘logged IPs’ | 1 |  |
| T07 | Write test case | 1 |  |
| T08 | Write code to check system must log the IP of every address that has logged in | 2 |  |
| T09 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 5 Total Hours: | 5 |  |

## Story ID: Free/Paid account options

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T10 | Create a page for pay account options page | 1 |  |
| T11 | Write test case | 1 |  |
| T12 | Write the code for users could get more data with paid | 3 |  |
| T13 | Write the code to send the payment confirmation to your email | 3 |  |
| T14 | Write code to store user storage information details on the database. | 3 |  |
| T15 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 8 Total Hours: | 12 |  |

## Story ID: Information page (Policy must agree)

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T16 | Create a page for information page | 1 |  |
| T17 | Write test case | 1 |  |
| T18 | Write code to show all policy | 1 |  |
| T19 | Write code to create an account must agree the policy | 2 |  |
| T20 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 5 Total Hours: | 6 |  |

## Story ID: Contact us

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T21 | Create a page for contact us | 1 |  |
| T20 | Write test case | 1 |  |
| T21 | Create the code to send the email to administrator | 3 |  |
| T22 | Verify story is complete (acceptance test). | 1 |  |
|  | Story Points: 5 Total Hours: | 6 |  |